## Slide 1: Basic Adobe Workfront Governance Plan

## Slide 2: A governance plan drives the right kind of change
COMMITMENT
Articulates the change as the new status quo – the new business as usual. Demonstrates personal ownership and alignment with the change. Demonstrates increased levels of competence in relation to the new ways of working.
Education
Education plans per role and scope for all users.
New Processes
Information around new processes, benefits, user training.
Communication
Change agent to initiate active participation and adoption
Roadmap
Communicate milestones, timeline, phases, and launch.
AWARENESS
Knows that change is coming. Has a high-level awareness of what is driving the change the broad vision of change. Aware of the degree to which they are impacted.
UNDERSTANDING
Understands what the overall future state (change solution) looks like and how new ways of working will impact them. They can convey the way in which their role, responsibilities, teams and tools will change because of the project.
ADOPTION
Has the knowledge and skill to be successful with the tool. Tries out change and becomes familiar with its implications. Continues to work with the tool, reaching out for help as need for greater understanding arises.

## Slide 3
Defining your governance plan
helps your organization do great work and scale effectively.

## Slide 4
Based on your organization, the type of governance plan you need will vary.
Basic
Intermediate
Advanced

## Slide 5: What is right for your organization?
Governance Plan Elements | Basic | Intermediate | Advanced
Criterion | One group in the instance | Typically, 2-3 groups in the instance | More than 3 groups in the instance
Governance Team | Sys Admin + SME + Sponsor | Sys Admin + Group Admins + SMEs+ Sponsors | Sys Admin(s) + Group Admins + SMEs + IT + Sponsors
Meeting Cadence | Quarterly/Monthly | Monthly/bi-Weekly | Bi-Weekly/Weekly
Maintenance Elements | Maintenance Schedule + Roadmap + Release Planning | Maintenance Schedule+ RACI + Roadmap + Release Planning | Maintenance Schedule+ RACI + Roadmap + Release Planning + Subgroups Roadmaps
Communications | Communications Plan+ Enhancement Requests and Plan + Bug Management |  | 
Education | Training Plan | Training Plans + Trainers Etc. | Training Plans, Trainers, Corporate Training Requirements
Notes: While there are many components that comprise a governance plan, you don’t need to start them all at once. These are all of the piece that could make up the pie -- but if you want to focus on just the first slice, we recommend coordinating strategies and sponsorship.

## Slide 6: Identify Stakeholders
A governance plan brings together people, process, data and technology in a framework specific to your organization’s business objectives.
Executive Sponsor(s)
System Administrators
Technology Groups
Project Owners / Business Owners
Stakeholders
Notes: While there are many components that comprise a governance plan, you don’t need to start them all at once. These are all of the piece that could make up the pie -- but if you want to focus on just the first slice, we recommend coordinating strategies and sponsorship.

## Slide 7: Identify stakeholders for your oversight team
Executive Sponsor(s) | System Administrators
Identify the Executive Sponsors. You may have one or many depending on the number of organizational groups involved. | System Administrators have the highest levels of permission in Adobe Workfront. Define who they are and which organizational group they reside in. Workfront recommends you have two or three system administrators.
Technology Groups | Project Owners/Business Users
You may want Oversight Team participation from a technology member. This is often the case when APIs/Integrations are involved. Identify your technology participants based on your scope. | Project Owners can provide valuable feedback and use case examples. You may want to include a representative on your Oversight Team to serve as a subject matter expert.

## Slide 8: Roles and responsibilities overview
Executive Sponsor(s)
Oversight Team
System Administrator(s)
Ensure the overall company strategy is communicated so work is aligned and managed to those goals
Advocate with other senior executives as needed for financing/budget, priorities, and resources
Provide ongoing, overarching direction
Proactively reinforce adoption
Project Owners/Power Users/SMEs

## Slide 9: Roles and responsibilities overview
Oversight Team
Executive Sponsor
System Administrator(s)
As a group:
  Provide approval and oversight of policies created to support work across organizational groups
  Define and approve the plan for system permissions to System Admins, Group Admins and User Roles
  Create a forum where groups communicate and share their Adobe Workfront goals and activities; coordinate Change Management as needed
  Guide the governance plan towards Maturity
Project Owners/Power Users/SMEs

## Slide 10: Roles and responsibilities overview
System Administrator(s)
Executive Sponsor
Oversight Team
Execute on any instance-level setup and requests related to Adobe Workfront objects as outlined by the Oversight Team, i.e., access levels, integration support, etc.
Some changes defined by the Oversight Team may not require any approvals while some (ex. new release features) may require discussion, decisions, planning and communication.
NOTE: this role is the only one with full control/permissions in the Adobe Workfront instance. It is suggested that there are 2-3 individuals maximum.
Project Owners/Power Users/SMEs

## Slide 11: Roles and responsibilities overview
Project Owners/Power Users/SMEs
Executive Sponsor
Oversight Team
Provide requirements and/or input to Group/System Administrators to accurately configure objects within Adobe Workfront (may need broader approval from Oversight Team)
Participate in training and onboarding of new users
Share use cases and feedback around:
End User best practices
Efficiencies gained/KPIs
Product/Feature feedback
System Administrator(s)

## Slide 12
Start by creating a draft framework.
Use the roles/responsibilities on the preceding slides and go through the steps on the following slides to identify the work of the Oversight Team, Administrators and Organizational Teams.
In parallel, do some assessments around the time commitments needed for success – seek to enroll members who will actively contribute and are invested in the organization’s success.
IMPORTANT: Your governance plan should evolve over time – start where you can and build as insight and complexity increase.
Establish your structure

## Slide 13: Define your Goals
As an Oversight team, you will want to have shared alignment on the goal of meetings. Below are some samples to help you get started:
Work together to define and communicate best practices, policies, and processes for effective work management.
Leverage standard Adobe Workfront objects (teams, roles, reports, templates, forms, etc.) across groups to standardize administration and leverage consistencies of scale.
Provide visibility and support continuous improvement through data-driven decision making.
Routinely run surveys with your users. Doing surveys is very valuable in attaining anonymous feedback on what can be fixed or improved.

## Slide 14
Engage participants who are willing to invest their time to collaborate towards meeting the established goals
Define ground rules:
Membership
  Who is the oversight team made up of?
Meeting Cadence
  Quarterly oversight meeting
Decide how to Engage

## Slide 15
Action items from previous meeting
New Oversight Team requests
  Review requests received
  Adobe Workfront recommends using a specific request queue
    Ensure everyone can has access to review incoming requests in advance by using an Oversight Team dashboard
New onboarding activities
Upcoming release readiness
  End-user communication
  Training methods (creation, communication, and delivery)
  Configuration management activities
Enterprise metrics
Planning for periodic system review/clean-up
Survey cadence
Best practices/wins/highlights
Sample Agenda for Governance Meetings

## Slide 16
Request Queues are a best practice method to receive user feedback and change requests.
Categorizing inquiries, suggestions and change requests into a simple format, collecting qualitative and quantitative information from requesters, allows a standard approach for reviewing and addressing items, as well as clear reporting and communication.
Intake
Oversight Team review
Requests from users
Attain Change Requests from Users
Make decisions/recommendations
Fulfill approved requests
Communicate status with Requesters
Update Documentation
Determine Approval Criteria for Request Process:
Which changes/requests simply need to be documented
Which need Admin approval / which need Oversight Team approval
Which can be done instantly /which need to be planned
Which required discussion with Power Users/SMEs / which with individual requesters
Process Change
Config Change
User Feedback
Troubleshooting

## Slide 17
Governance Plan |  |  | 
Who: | Who is on the governance team? | How Often will meetings occur and how? | (Monthly/Quarterly?)
Intake for Enhancements/ Bugs/User Requests | Insert intake process here (Could be queue) | Key Dashboards to reference for cleanup | Post links here
Objects | Q1 | Q2 | Q3 | Q4
Custom Fields/Forms | X |  |  | 
Portfolios |  |  | X | 
Program |  | X |  | 
Project Templates |  |  |  | X
Groups |  |  |  | 
Request Queues |  |  |  | 
Teams |  |  |  | 
Roles |  |  |  | 
Layout Templates |  |  |  | 
Timesheet Profiles |  |  |  | 
Training Materials |  |  |  | 

## Slide 18
Governance Plan, p. 2 |  |  | 
Training | Who is leading training and onboarding? | How will training occur and where will it be stored? | (In person, online tutorial, etc.)
What types of trainings are available? |  |  | 
How are communications going out to users? |  | Who is sending communications? | Post links here
System Management |  |  | 
Security - SSO, Admin Console, who manages it? Are there naming conventions? Managing Licenses Managing User Profiles Offboarding process Emergency Communications (outages, bugs etc.) Optional: Key process- Workflows that are followed in the system |  |  |